🚇 TrackMate

Namma Metro Passenger Density Estimator

Major Project — Build Progress Log

Date: 25 April 2026  |  GitHub: github.com/cooga20/trackmate

# Overall Progress Summary

Here is everything you have completed so far:

| Task | Status |
| --- | --- |
| Python 3.11 installed + PATH set | ✅ Done |
| VS Code installed | ✅ Done |
| trackmate folder created | ✅ Done |
| All subfolders created | ✅ Done |
| Virtual environment (venv) created | ✅ Done |
| venv activated | ✅ Done |
| All Python libraries installed | ✅ Done |
| YOLO verified working | ✅ Done |
| ShanghaiTech dataset downloaded | ✅ Done |
| ShanghaiTech dataset extracted | ✅ Done |
| Git installed | ✅ Done |
| GitHub repository created | ✅ Done |
| Project pushed to GitHub | ✅ Done |
| Dataset annotation conversion | ⏳ Next up ⏳ |
| YOLO model training | ⏳ Upcoming |
| FastAPI backend | ⏳ Upcoming |
| Frontend UI | ⏳ Upcoming |

# Phase 1 — Environment Setup

Everything needed to get your Windows 11 machine ready for ML development.

## 1.1 — Install Python 3.11

Downloaded Python 3.11 from python.org. During installation, ticked 'Add Python to PATH'.

Verification command used:

python --version

pip --version

Result: Python 3.11.x confirmed ✅

## 1.2 — Install VS Code

Downloaded VS Code from code.visualstudio.com. Installed the Python extension by Microsoft inside VS Code.

## 1.3 — Create Project Folder

Created the trackmate folder on Desktop using File Explorer. All subfolders created manually:

data\raw

data\processed

data\annotations

model\weights

backend

frontend

## 1.4 — Create Virtual Environment

Opened Command Prompt inside trackmate folder (by typing 'cmd' in File Explorer address bar). Created venv:

python -m venv venv

Activated the virtual environment (must do this every session):

venv\Scripts\activate

Success indicator: (venv) appears at the start of the command line ✅

## 1.5 — Install All Libraries

With venv active, installed all required libraries one by one:

pip install ultralytics

pip install opencv-python

pip install numpy pandas matplotlib

pip install fastapi uvicorn

pip install Pillow scikit-learn

What each library does:

- ultralytics — YOLOv8 model engine (core ML library)

- opencv-python — opens and processes images/video frames

- numpy — handles math and image arrays

- pandas — organises density data in tables

- matplotlib — draws training graphs and charts

- fastapi — builds the backend API server

- uvicorn — runs the FastAPI server

- Pillow — image file handling (resize, convert)

- scikit-learn — dataset splitting and accuracy metrics

## 1.6 — Verify YOLO Installation

Ran this command to confirm YOLO installed correctly:

python -c "from ultralytics import YOLO; print('YOLO OK')"

Result: YOLO OK printed ✅

## 1.7 — Save Requirements File

Saved a list of all installed libraries for reproducibility:

pip freeze > requirements.txt

# Phase 2 — Dataset Preparation

Downloading and organising crowd datasets for YOLO training.

## 2.1 — Dataset Strategy

Final dataset plan for 3 density categories:

| Category | Source | Density Range |
| --- | --- | --- |
| Low | Code logic + ShanghaiTech B | 0% – 40% |
| Medium | ShanghaiTech Part B | 40% – 70% |
| High | ShanghaiTech Part A | 70% – 100% |

## 2.2 — Download ShanghaiTech Dataset

Downloaded from Kaggle (kaggle.com). Saved zip to data\raw\ folder.

Dataset contents after extraction:

data\raw\ShanghaiTech\part_A\train_data\   ← high density images

data\raw\ShanghaiTech\part_A\test_data\    ← high density test images

data\raw\ShanghaiTech\part_B\train_data\   ← medium density images

data\raw\ShanghaiTech\part_B\test_data\    ← medium density test images

data\raw\shanghaitech_h5_empty\              ← density map files

Verified with Command Prompt:

dir "C:\Users\nidhi\OneDrive\Desktop\trackmate\data\raw\ShanghaiTech"

## 2.3 — Low Density Strategy

Decision: Handle low density (0–40%) using code logic instead of a separate dataset.

Reason: ShanghaiTech doesn't have empty/near-empty images. Code logic is cleaner and more defensible in viva:

if person_count == 0:   density = 0%,   level = 'low'

if person_count < 15:   density = calculated %, level = 'low'

YOLO is already pretrained on millions of images and can detect people in sparse scenes without additional training.

# Phase 3 — Git & GitHub Setup

Setting up version control and cloud backup for the project.

## 3.1 — Install Git

Downloaded Git from git-scm.com/download/win. Installed with all default settings.

Verified installation:

git --version

# Output: git version 2.47.0.windows.1

## 3.2 — Configure Git Identity

git config --global user.name "your name"

git config --global user.email "yourgmail@gmail.com"

## 3.3 — Create GitHub Repository

Created a new public repository called 'trackmate' on github.com.

GitHub username: cooga20

Repository URL: https://github.com/cooga20/trackmate

## 3.4 — Connect Laptop to GitHub

Ran these commands inside the trackmate folder:

git init

echo venv/ > .gitignore

echo data/ >> .gitignore

echo model/weights/ >> .gitignore

echo __pycache__/ >> .gitignore

git remote add origin https://github.com/cooga20/trackmate.git

git add .

git commit -m "initial project structure"

git branch -M main

git push -u origin main

Result: Successfully pushed to GitHub ✅

Note: Used Gmail login (nidhiravi522@gmail.com) for GitHub authentication.

# Important Notes to Remember

## Every Session — Do This First

Every time you open Command Prompt to work on TrackMate, run these two commands:

cd C:\Users\nidhi\OneDrive\Desktop\trackmate

venv\Scripts\activate

You should see (venv) at the start of the line before doing anything else.

## Push to GitHub Regularly

After writing any new Python file or making changes, back up to GitHub:

git add .

git commit -m "describe what you changed"

git push

## File Path Note

Your project is inside OneDrive, so all paths use:

C:\Users\nidhi\OneDrive\Desktop\trackmate

Use forward slashes / in Python code and .yaml files, backslash \ in Command Prompt.

## Training — Use Google Colab

YOLO training is heavy. Do NOT train on your laptop. Use Google Colab (free GPU):

- Go to colab.research.google.com

- Runtime → Change runtime type → GPU

- Upload dataset to Google Drive first

- Training will finish in ~20 minutes on Colab vs 2-3 hours on laptop

# What's Next — Upcoming Phases

- Phase 4 — Convert ShanghaiTech annotations to YOLO format (Python script)

- Phase 5 — Train YOLOv8n model on Google Colab

- Phase 6 — Build inference engine (get_density function)

- Phase 7 — Build FastAPI backend (/density and /eta endpoints)

- Phase 8 — Build frontend UI with animated train map

- Phase 9 — Connect frontend to backend and final testing

- Phase 10 — Demo preparation and project report

Keep going — you're doing great! 🚇